POWERED BY GOOGLE CLOUD AI

LINE OA E-Commerce

AI Agent Platform

Built on Gemini  |  Vertex AI  |  Google Cloud

Architecture & Implementation Blueprint for Thailand

| Gemini 3.1 | Vertex AI | Cloud Run | Firestore | BigQuery |
| --- | --- | --- | --- | --- |

Prepared for: Google Cloud Workshop

Version 1.0  |  March 2026

CONFIDENTIAL

# Executive Summary

This document outlines an AI-powered platform for automating LINE Official Account (LINE OA) e-commerce workflows in Thailand, built entirely on Google Cloud AI infrastructure. The solution uses Gemini models via Vertex AI for intelligence, Cloud Run for scalable hosting, Firestore for real-time data, and BigQuery for analytics.

Thailand presents a compelling opportunity: LINE OA serves 54 million users with 80-90% message read rates and 45% chat-to-purchase conversion. Yet marketing automation adoption remains under 40%, creating a massive gap for Google Cloud AI solutions.

## Why Google Cloud for LINE OA Automation

| Google Cloud Advantage | Impact for LINE OA |
| --- | --- |
| Gemini 3.1 Model Family | Pro for deep reasoning, Flash for fast responses, Flash-Lite for ultra-cheap high-volume classification. Full model spectrum. |
| Vertex AI Platform | Managed model hosting with Model Optimizer for auto-selection. Built-in monitoring, A/B testing, model versioning. |
| Asia-Southeast Region | Cloud Run in asia-southeast1 (Singapore) for lowest latency to Thailand. Firestore regional for PDPA compliance. |
| Google Workspace Integration | Native Sheets API for inventory, Gmail for notifications, GA4 for traffic. Thai businesses already use these daily. |
| MCP Protocol Support | Gemini CLI and SDK support MCP natively. Official LINE Bot MCP Server works directly with Gemini. |
| Cost Efficiency | Flash-Lite at $0.25/1M input tokens. Free tier and $300 credits lower entry barrier for pilot clients. |

## Three AI Agent Use Cases

| # | Use Case | Timeline | Risk | Phase | Gemini Model |
| --- | --- | --- | --- | --- | --- |
| 1 | Chat Commerce Agent | 2-3 weeks | Medium | Phase 3 | 3.1 Flash-Lite |
| 2 | Segmentation & Re-Engagement | 2-4 weeks | Low | Phase 2 | 3.1 Pro + Flash |
| 3 | Reporting & Inventory Alerts | 1-2 weeks | Lowest | Phase 1 | 3.1 Pro |

# System Architecture

The platform is built entirely on Google Cloud services, with each layer mapping to specific managed products for reliability and scalability.

## Architecture Layers

| Layer | Google Cloud Product | Function |
| --- | --- | --- |
| Integration | Cloud Run + LINE Messaging API | Webhook server, LINE SDK, MCP Server |
| Intelligence | Vertex AI (Gemini 3.1 Pro/Flash/Lite) | NLU, reports, segmentation, classification |
| Data | Firestore + BigQuery + Cloud Storage | Customer data, state, catalog, analytics |
| Orchestration | Cloud Scheduler + Pub/Sub + Functions | Cron jobs, event triggers, async processing |

## Gemini Model Selection Strategy

| Task | Gemini Model | Latency | Cost/1M tokens (in/out) |
| --- | --- | --- | --- |
| Intent classification | 3.1 Flash-Lite | < 200ms | $0.25 / $1.50 |
| Product Q&A chat | 3.1 Flash-Lite | < 500ms | $0.25 / $1.50 |
| Order processing | Gemini 3 Flash | < 1s | $0.50 / $3.00 |
| Narrative reports | Gemini 3.1 Pro | < 10s (batch) | $2.00 / $12.00 |
| Customer segmentation | Gemini 3.1 Pro | < 30s (batch) | $2.00 / $12.00 |
| Anomaly detection | Gemini 3 Flash | < 5s | $0.50 / $3.00 |

### Key Gemini 3.1 Features

Thinking Levels: Configurable reasoning depth (minimal to high). HIGH for deep batch analysis, MINIMAL on Flash-Lite for maximum chat speed.

Thought Signatures: Maintains reasoning continuity across multi-turn LINE conversations without expensive re-processing.

Function Calling: Direct integration with inventory lookups, order creation, and LINE API actions within a single inference call.

Grounding with Google Search: Enriches reports with market context, competitor pricing, and trending product data.

# Use Case 1: Automated Reporting & Inventory Agent

PHASE 1  |  Gemini 3.1 Pro  |  1-2 weeks

### Problem

Shop owners manage inventory in Google Sheets, compile reports manually (5-10 hrs/month), and miss stock-outs because nobody monitors inventory velocity in real-time.

### Google Cloud Solution

Vertex AI + Gemini 3.1 Pro: Generates narrative insights from sales data with thinking_level HIGH. Produces Thai-language reports explaining what happened, why, and recommended actions.

Google Sheets API: Reads existing merchant spreadsheets directly. Zero migration required.

Cloud Scheduler + Pub/Sub: Daily 8 AM briefing and weekly Monday digest triggers.

Firestore real-time listeners: Detect inventory threshold breaches instantly, trigger stock alerts via LINE.

LINE Flex Messages: Rich card-style reports delivered directly to the admin's LINE chat.

### ROI

| Metric | Impact |
| --- | --- |
| Reporting labor saved | 5-10 hours/client/month |
| Stockout prevention | 15-50K THB/month saved |
| AI cost (Gemini Pro) | ~500-1,500 THB/month per shop |

# Use Case 2: Customer Segmentation & Re-Engagement Agent

PHASE 2  |  Gemini 3.1 Pro + Flash-Lite  |  2-4 weeks

### Problem

Businesses broadcast identical messages to all followers, wasting LINE messaging budget and increasing mute/block rates.

### Google Cloud Solution

Gemini 3.1 Pro (batch nightly): Analyzes customer data in BigQuery, assigns segments, generates personalized Thai-language messages.

Gemini 3.1 Flash-Lite (real-time): Event-driven micro-segmentation. Classifies actions and updates Firestore engagement scores in under 200ms.

BigQuery: Analytics warehouse for cohort queries feeding into Pro analysis.

Cloud Functions + Pub/Sub: Cart abandonment and dormant re-engagement triggers.

### Segments

| Segment | Definition | Action |
| --- | --- | --- |
| VIP Buyers | 5+ purchases, high AOV, active 30 days | Early access, loyalty rewards |
| Cart Abandoners | Chatted but no purchase in 72 hrs | Reminder with 10% incentive |
| Dormant | No interaction 30+ days | 'We miss you' + curated picks |
| Price Sensitive | High browse/purchase ratio | Flash sales, bundle offers |
| New Followers | Followed < 7 days, no purchase | Welcome sequence |

### ROI

| Metric | Impact |
| --- | --- |
| Broadcast cost reduction | 30-50% through targeting |
| Dormant recovery | 5-15% reactivation |
| Revenue (10K followers) | ~250K THB/month recovered |

# Use Case 3: AI Chat Commerce Agent

PHASE 3  |  Gemini 3.1 Flash-Lite  |  2-3 weeks

### Problem

Human admins handle every LINE message. 11 PM inquiries wait until morning. 45% of chat contacts convert to purchases, so every unanswered message is lost revenue.

### Google Cloud Solution

Gemini 3.1 Flash-Lite: Primary inference at $0.25/1M tokens. 2.5x faster than prior models. Thinking_level MINIMAL for < 200ms responses.

Gemini 3 Flash (escalation): Complex queries escalate to Flash with MEDIUM thinking. Two-tier approach balances cost and quality.

Firestore: Real-time conversation state. Sub-ms reads for context retrieval.

Cloud Run (asia-southeast1): Auto-scaling webhook server. Scales to zero during quiet hours.

Function Calling: Inventory lookup, order creation, payment check in a single inference call.

### Flows

Product Discovery: Thai language query > function call to inventory > LINE Flex Message card with image, price, stock.

Order Placement: Create order > calculate total > send PromptPay QR via Flex Message.

Payment & Shipping: Monitor webhook > confirm receipt > send tracking link.

Human Escalation: Low confidence or explicit request > handoff with full Firestore context.

### PDPA Compliance

All PII stored in Firestore asia-southeast1, never in Gemini prompts. Google Cloud data processing agreements support PDPA compliance.

### ROI

| Metric | Impact |
| --- | --- |
| Admin labor reduction | 70-80% automated |
| After-hours coverage | 100% vs 0% |
| Response time | < 2s vs 30min-12hr |
| AI cost | ~800-2,500 THB/month |

# Implementation Roadmap

## Phase 1: Reporting Agent (Weeks 1-2)

| Week | Deliverables |
| --- | --- |
| Week 1 | GCP project setup (asia-southeast1). LINE Messaging API webhook on Cloud Run. Firestore for data. Google Sheets API connector. |
| Week 2 | Vertex AI + Gemini 3.1 Pro integration. LINE Flex Message templates. Cloud Scheduler triggers. Deploy and pilot. |

## Phase 2: Segmentation (Weeks 3-6)

| Week | Deliverables |
| --- | --- |
| Week 3 | BigQuery warehouse setup. Firestore real-time scoring pipeline with Flash-Lite. |
| Week 4 | Segmentation engine with Gemini 3.1 Pro. Thai message templates. LINE narrowcast. |
| Week 5-6 | Campaign triggers via Pub/Sub + Cloud Functions. A/B testing. Deploy and optimize. |

## Phase 3: Chat Commerce (Weeks 7-9)

| Week | Deliverables |
| --- | --- |
| Week 7 | Conversation state machine (Firestore). Intent classifier (Flash-Lite). Product search with function calling. |
| Week 8 | Order flow + PromptPay. Two-tier model escalation. Human handoff. |
| Week 9 | E2E testing, PDPA audit, production deploy with Cloud Run auto-scaling. |

# Complete Google Cloud Stack

| Component | Google Product | Purpose |
| --- | --- | --- |
| AI: Fast | Gemini 3.1 Flash-Lite (Vertex AI) | Chat, classification. $0.25/1M tokens. |
| AI: Standard | Gemini 3 Flash (Vertex AI) | Orders, complex queries. $0.50/1M. |
| AI: Reasoning | Gemini 3.1 Pro (Vertex AI) | Reports, segmentation. $2.00/1M. |
| Hosting | Cloud Run (asia-southeast1) | Auto-scaling webhooks. Scales to zero. |
| Database | Firestore (asia-southeast1) | Customer data, state. Real-time listeners. |
| Analytics | BigQuery | Analytics warehouse for segmentation. |
| Scheduling | Cloud Scheduler + Pub/Sub | Report triggers, event pipelines. |
| Functions | Cloud Functions (2nd gen) | Pub/Sub handlers, async processing. |
| Storage | Cloud Storage | Product images, payment slips. |
| Data Source | Google Sheets API | Existing merchant spreadsheets. |
| Monitoring | Cloud Monitoring + Logging | Performance, errors, cost tracking. |
| Development | Gemini CLI + LINE MCP Server | Agent dev with MCP integration. |

# Monthly Cost Per Shop

Mid-size LINE OA shop: 5,000-10,000 followers, 100-300 messages/day.

| Component | Monthly (THB) | Notes |
| --- | --- | --- |
| Vertex AI (Gemini) | 1,500 - 5,000 | Flash-Lite dominates; Pro for batch only |
| Cloud Run | 200 - 800 | Scales to zero; pay per request |
| Firestore + BigQuery | 0 - 800 | Free tiers cover most small shops |
| Other GCP services | 0 - 100 | Scheduler, Pub/Sub, Storage |
| LINE OA messaging | 0 - 2,000 | Free tier; paid for high-volume |
| Total | 1,700 - 8,700 THB | ($47-$242 USD) < 1/3 of one admin salary |

New Google Cloud accounts receive $300 in free credits (90 days), covering 1-3 months of pilot deployment at zero cost to the client.

# Next Steps & Workshop Demo Plan

## Immediate Actions

1. Create GCP Project: Enable Vertex AI, Cloud Run, Firestore, BigQuery, Cloud Scheduler, Pub/Sub. Set asia-southeast1 as default region.

2. LINE Developer Account: Create Messaging API channel. Generate Channel Access Token. Configure Cloud Run webhook URL.

3. Gemini CLI + LINE MCP: Install Gemini CLI, configure @line/line-bot-mcp-server, validate LINE OA communication.

4. Build Phase 1 MVP: Scaffold Cloud Run server, connect Sheets API, integrate Gemini 3.1 Pro for reports, deliver first morning briefing via LINE.

## Workshop Demo Strategy

Live Demo 1 - Reporting Agent (5 min): Send LINE request, receive AI-generated sales briefing in real-time. Highlight Vertex AI, Cloud Run, Firestore, Sheets API.

Live Demo 2 - Chat Commerce (5 min): Product questions in Thai via LINE OA. Gemini-powered instant responses with product cards and order flow.

Architecture Walkthrough (5 min): System diagram showing Google Cloud products. Cost efficiency (< $250/month). Regional deployment for PDPA.

Client Value Proposition (5 min): ROI numbers vs admin salary. Scaling across multiple shops. Google Cloud credits for risk-free pilots.

## Google Cloud Services Summary

This solution demonstrates the value of 12 Google Cloud products working together: Vertex AI, Gemini 3.1 Pro, Gemini 3 Flash, Gemini 3.1 Flash-Lite, Cloud Run, Firestore, BigQuery, Cloud Functions, Cloud Scheduler, Pub/Sub, Cloud Storage, and Cloud Monitoring. Combined with Google Sheets API and Google Analytics 4 integration, it represents a comprehensive Google Cloud solution that agencies can deploy for their LINE OA clients across Thailand.

Built on Google Cloud AI  |  Powered by Gemini